# AI-Powered Smart Customer Support & Analytics Platform

## Project Brief

This project implements an AI-enhanced customer support platform that combines a React frontend, ASP.NET Core Web API for enterprise logic, and a Node.js chatbot/AI microservice. The system automates common support tasks using a chatbot, applies sentiment analysis to messages, and provides ticket classification and analytics for administrators.

## Why we chose this project

• Industry relevance: Demonstrates full-stack skills (React + .NET) and practical AI usage.
• Interview value: Shows microservices, REST APIs, authentication, and explainable AI—topics frequently covered in campus interviews.
• Feasibility: All required components are implementable within a final-year timeline using pretrained models or simple rule-based NLP.
• Extensibility: Supports incremental improvements (sentiment → classification → priority prediction).

## High-level Architecture

The system follows a hybrid microservice architecture with three main components:
1. Frontend: React.js application (user and admin dashboards, chat UI).
2. Backend: ASP.NET Core Web API (C#) handling authentication, user and ticket CRUD, and admin endpoints.
3. Chatbot & AI Service: Node.js (Express) microservice providing chatbot replies, NLP-based intent detection, sentiment analysis, and ticket classification. Databases: SQL Server (users, roles) + MongoDB (tickets, chats, AI results).

## How it works (flow)

1. User registers/logs in (ASP.NET Core, JWT auth).
2. User creates a ticket via React form → Frontend calls ASP.NET API → Ticket stored in MongoDB.
3. User can interact with chatbot (React → Node.js /chat endpoint). The chatbot replies using rule-based logic and calls AI endpoints for intent/sentiment when needed.
4. Messages are analyzed for sentiment and stored. The AI service may auto-classify ticket category and priority and update the ticket record.
5. Admin dashboard fetches aggregated analytics: ticket counts, sentiment distribution, category breakdown, trends.

## Implementation Plan (25% → 100%)

Phase 1 — 25% (By milestone / first review)

• Set up project structure and GitHub repository for frontend, dotnet-api, and chatbot-ai.
• Implement React basic pages: Login, Register, Dashboard, CreateTicket. (Member 1)
• Implement ASP.NET Core APIs: /auth/register, /auth/login, /tickets (create, list). (Member 2)
• Implement a simple rule-based chatbot (Node.js) with a /chat endpoint. (Member 3)
• Integrate a pre-trained sentiment API (or a lightweight library) to tag messages and save labels. (Member 4)
Deliverable: Working demo with login, ticket creation, chatbot replies, and sentiment badges.

Phase 2 — 50%

• Improve chatbot with intent detection and fallback escalation to admins.
• Add ticket auto-classification (Technical / Billing / General) using keyword rules or a simple ML model.
• Build Admin dashboard pages with charts (React + Chart.js) showing ticket and sentiment summaries.
Deliverable: Context-aware chatbot, classified tickets, admin analytics panels.

Phase 3 — 75%

• Implement priority prediction (High/Medium/Low) using explainable heuristics or trained model.
• Add role-based authorization, input validation, and improved error handling (ASP.NET).
• Add email notifications or basic notification system for ticket updates.
Deliverable: Intelligent automation features and robustness improvements.

Phase 4 — 100% (Final)

• UI polish and UX improvements, pagination, search, filters.
• Deployment (Azure / IIS for .NET, Heroku/Vercel/Netlify for frontend/chatbot as appropriate).
• Final documentation, demo video, README, and viva preparation notes.

## Technology Stack

Frontend: React.js (Create React App or Vite), Axios, Bootstrap/Tailwind
Backend (enterprise): ASP.NET Core Web API (C#), Entity Framework Core, JWT authentication
Chatbot & AI microservice: Node.js (Express), optional Python microservice for heavier ML
Databases: SQL Server (users, roles), MongoDB (tickets, chats, AI results)
AI Libraries/APIs: Hugging Face transformers (optional), pretrained sentiment APIs (MeaningCloud, Google NL, or simple VADER for English), spaCy, or ML.NET for C#-based experiments
Extras: Docker (optional), GitHub, Postman for API testing

## Database Schema (summary)

SQL Server (Users & Roles):
• Users(UserId, Name, Email, PasswordHash, Role, CreatedAt)

MongoDB (Tickets & Chats):
• Tickets(_id, ticketId, userId, title, description, category, priority, status, sentiment, createdAt, updatedAt)
• Chats(_id, ticketId, messages:[{sender, message, timestamp, sentiment}])

## API Endpoints (minimum for 25%)

Auth:
• POST /api/auth/register — register user
• POST /api/auth/login — login returns JWT

Tickets:
• POST /api/tickets — create ticket (auth required)
• GET /api/tickets — list tickets (auth; admin can see all)

Chatbot (Node.js):
• POST /chat — {message} → {reply}

AI Endpoints (Node.js or Python microservice):
• POST /ai/sentiment — {text} → {label}
• POST /ai/classify — {text} → {category, confidence}

## Chatbot Design (basic rules)

Start with a rule-based system covering common intents:
• Greeting → Hello/Hi
• How to raise ticket → Instruction + link to Create Ticket
• Contact support → Provide support contact or escalate
• Fallback → 'I did not understand, do you want to raise a ticket?'
Then add intent detection (simple keyword matching → intent) and integrate AI endpoints for improved answers.

## AI / ML Approach (practical & explainable)

• Sentiment: Use off-the-shelf models or APIs (VADER for English, or Hugging Face sentiment models). Keep it binary/ternary (Positive/Neutral/Negative) for simplicity.
• Ticket classification: Start with keyword and rule-based classification. If time permits, train a lightweight model (Logistic Regression / SVM) on labeled tickets (or use AutoML approaches).
• Priority prediction: A simple heuristic combining sentiment, keywords, and user history works well and is easy to explain in viva.

## Testing & Evaluation

• Unit tests for backend controllers and services
• Integration tests for API endpoints
• Manual usability testing for chatbot responses
• Evaluation of AI: Accuracy for classification (if trained), and qualitative checks for sentiment and chatbot replies

## Deployment Plan (optional but recommended)

• Frontend: Deploy on Netlify or Vercel
• .NET API: Deploy on Azure App Service or IIS
• Chatbot: Deploy as a Node app on Heroku / Azure
• Database: Use cloud instances or hosted MongoDB/SQL Server for demo

## Risks & Mitigations

• Risk: AI overreach or incorrect predictions → Mitigation: start with rule-based logic and use AI as advisory.
• Risk: Time constraints → Mitigation: prioritize 25% milestones and keep ML optional for first review.
• Risk: Integration issues → Mitigation: use clear API contracts and Postman collections for testing.

## Future Enhancements

• Voice-enabled chatbot
• Multilingual support
• Advanced deep learning models (BERT-based intent detection)
• Full CI/CD with Docker and automated tests

## References & Research Papers (suggested)

1. Sentiment Analysis-Based Chatbot System to Enhance Customer Satisfaction in Technical Support Complaints Service (Scitepress, 2024) - PDF:
https://www.scitepress.org/Papers/2024/128072/128072.pdf

2. Sentiment Analysis of Digital Customer Service Helpdesk Tickets: A Comparison between BERT and SVM (IEEE CENIM, 2024) - summary:
https://www.researchgate.net/publication/389151444_Sentiment_Analysis_of_Digital_Customer_Service_Helpdesk_Tickets_A_Comparison_between_BERT_and_SVM

3. AI-based Classification of Customer Support Tickets: State of the Art and Implementation with AutoML (arXiv, 2024):
https://arxiv.org/abs/2406.01789

4. Online Chatbot Based Ticketing System (IJFMR, 2025) - PDF:
https://www.ijfmr.com/papers/2025/2/40692.pdf

5. Machine Learning Approaches for Helpdesk Ticketing (JATIT, 2024):
https://www.jatit.org/volumes/Vol102No5/14Vol102No5.pdf

6. Conversational Sentiment Analysis methods (MDPI, 2023):
https://www.mdpi.com/2076-3417/13/13/7807

Note: Read these papers to strengthen the literature review section of your final report and to prepare viva answers.

## Appendix — Quick Start Commands

Frontend:
cd frontend
npx create-react-app frontend

Backend (.NET):
cd dotnet-api
dotnet new webapi -n SmartSupportAPI

Chatbot (Node.js):
cd chatbot-ai
npm init -y
npm install express cors

MongoDB: Use local or MongoDB Atlas for quick setup.